|  |  |
| --- | --- |
| MES Special Purpose Grants Summary |  |
| Competed | 11 |
| Not completed | 18 |
| Completion Rate | 38% |

|  |  |  |  |
| --- | --- | --- | --- |
| **Organisation** | **Location** | **Project Components and Location** | **Completed** |
| Barkly Regional Council | Arlparra and outstations | Roads Grading | Completed |
| Central Desert Regional Council | 1 Adelaide Bore | Re-establish water to Adelaide Bore | Not Completed |
| Central Desert Regional Council | 703 Irrerlirre | Upgrade Irrerlirre Power Station | Not Completed |
| Central Desert Regional Council | 703 Irrerlirre855 Mt Eaglebeak909 Foxalls Well | Install Rain tanks as back up portable water supply | Not Completed |
| Central Desert Regional Council | 910 Arrunge (Garden Bore) | Install Solar Bore | Not Completed |
| Demed Association Inc | 288 Araru Point | Araru Point - Water upgrade | Not Completed |
| Demed Association Inc | 355 Mamadawerre | Mamadawerre Genset Upgrade | Completed |
| Demed Association Inc | 308 Gumeragi | Gumeragi Solar Upgrade  | Not Completed |
| Demed Association Inc | 316 Gamargawan | Gamargawan Solar Upgrade | Not Completed |
| Demed Association Inc | 376 Malgawa | Mulgawa Solar Upgrade Gen Shed | Not Completed |
| Demed Association Inc | 432 Wilgi | Wilgi Solar Upgrade | Completed |
| Demed Association Inc |  976 Irgul Point | Irgul Point Solar Upgrade | Not Completed |
| Roper Gulf Regional Council | All Homelands | Outstation Bobcat | Completed |
| Roper Gulf Regional Council | 577 Badawarka | Replacement of Underground Water reticulation | Not Completed |
| Roper Gulf Regional Council | 655 Werenbun | Install Backup Water Reticulation Supply | Not Completed |
| Roper Gulf Regional Council | 583 Boomerang Lagoon | Water Tank Replacement | Not Completed |
| Roper Gulf Regional Council | 577 Badawarka | Upgrade electrical lines to dwellings | Not Completed |
| West Daly Regional Council | All outstations | Voyager Trailer  | Completed |
| West Daly Regional Council | 844 Mulingi  | Mulingi Water Tank  | Not Completed |
| West Daly Regional Council | 775 Deleye  | Deleye Solar System  | Completed |
| West Daly Regional Council | 962 Uminyuluk  | Uminyuluk Tractor  | Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | Wudicupildiyer, Unmarr, Madlindji | Servicing Bores Wudicupildiyerr, Unmarr & Madlindji | Not Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | 882 Emu Point | Repair Emu Point Sewerage Issues | Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | 776 Djudian (Kuwuma) | Djudian Solar Power Overhaul | Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | 883 Kelerrk | Kelerrk Ride-On Mower | Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | 778 Wudaduk | Wudaduk Diesel Generator | Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | 837 Madlindji (Sabina) | Madlindji Solar Battery Bank Extension and Upgrade of Power Supply | Not Completed |
| Yantjarrwu Outstation Resource Centre Aboriginal Corporation | 434 Wudicupildiyerr837 Madlindji (Sabina)662 Unmarr | Re-sheeting of Airfields at Wudicupildiyerr, Unmarr & Madlindji | Not Completed |
| Yilli Rreung Housing Aboriginal Corporation | 983 WALAGAMINI (FINNIS RIVER) | Replace Septic Systems - WALAGAMINI (FINNIS RIVER) | Not Completed |